COMP 3111: Software Engineering

Minutes of the First Project Scrum Meeting

ComingElderBrother

**Date:** Mar 17th

**Time:** 19:30 – 21:30

**Place:** Library LG1 Refreshment Zone

**Attending:** LYU Shengrui, Li Junrong, WANG Yanbang

**Absent:** None

**Recorder:** WANG Yanbang

1. Report on progress during the past week

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Li Junrong | Read the notes to understand class diagram, use case diagram/specification, finished class diagram for activity 1. | 4 |
| LYU Shengrui | Read through the project requirements, finished use case diagram for activity 1. | 4 |
| WANG Yanbang | Read through the project requirements and skeleton code, finished use case specifications for activity 1. | 4 |

1. Discussion of impediments and resolution

WANG was out traveling to a conference for one week so LYU and Li helped him out with difficulties with the diagram drawings and gave him use case specification supplemental sheet.

LYU was responsible for use case diagram but was not able to determine if there should be a use case associated with task 1 of the project. We made a debate and finally decided to include that.

1. Goals for the coming week

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Li Junrong | Implement filtering conditions for task 2 |
| LYU Shengrui | Implement SearchAll function for task 3 |
| WANG Yanbang | Implement the 404 handling code and section search for task 1 |
|  |  |
|  |  |
|  |  |

1. Meeting adjournment and next meeting

The meeting was adjourned at Seafront Canteen, Mar 18th. The next meeting will take place on Mar 24 19:30 at Library LG1 Refreshment Zone.

.