COMP 3111: Software Engineering

Minutes of the Second Project Scrum Meeting

ComingElderBrother

**Date:** Mar 21st

**Time:** 19:30 – 21:30

**Place:** Library LG1 Refreshment Zone

**Attending:** LYU Shengrui, Li Junrong, WANG Yanbang

**Absent:** None

**Recorder:** WANG Yanbang

1. Report on progress during the past week

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Li Junrong | Implement filtering conditions for task 2. | 10 |
| LYU Shengrui | Implement the searchAll function for task 3 | 8.5 |
| WANG Yanbang | Implement the 404 handling code and section search for task 1 | 8 |

1. Discussion of impediments and resolution

WANG was confused whether to handle other types of html error response apart from 404. The teammates was not able to resolve so the question was posted on Canvas, and answered 15 hours later by TA.

LYU proceeded quite smoothly and even a bit ahead of schedule. However, he came across a little bit of problem with transparency and overlapping settings when trying to draw the enrollment on calendar. The problem was solved at the meeting after discussion.

LI was struggling with scraping Common Cores in Task 3, since he lacks relevant experience before. WANG’s tasks were mainly scraping so he helped LI out at the meeting.

1. Goals for the coming week

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Li Junrong | Implement filtering conditions for task 2 |
| LYU Shengrui | Implement the searchAll function for task 3 |
| WANG Yanbang | Implement the 404 handling code for task 1 |
|  |  |
|  |  |
|  |  |

1. Meeting adjournment and next meeting

The meeting was adjourned at Seafront Canteen, Mar 18th. The next meeting will take place on Apr 28th, 19:30 at Library LG1 Refreshment Zone.

.