COMP 3111: Software Engineering

Minutes of the Third Project Scrum Meeting

ComingElderBrother

**Date:** Mar 28st

**Time:** 19:30 – 21:30

**Place:** Library LG1 Refreshment Zone

**Attending:** LYU Shengrui, Li Junrong, WANG Yanbang

**Absent:** None

**Recorder:** WANG Yanbang

1. Report on progress during the past week

|  |  |  |
| --- | --- | --- |
| **Name** | **Tasks worked on in the past week** | **Total hours** |
| Li Junrong | Implemented course enrollment list for Task 4 | 8 |
| LYU Shengrui | Implemented the course calendar drawing function for task 3 | 7.5 |
| WANG Yanbang | Implemented SFQ scraping function for task 6 | 9 |

1. Discussion of impediments and resolution

WANG was struggling with the &nbsp characters in task 6. The team decided after discussion to work this around by adopting another path of traversing the html tree.

When doing unit test, LYU had a little bit of problem fixing the bugs in multithread programming (progress update). We solved the problem at the meeting by searching the answers on Stack Overflow.

1. Goals for the coming week

|  |  |
| --- | --- |
| **Name** | **Tasks that will be worked on in the coming week** |
| Li Junrong | Finish the Gantt Chart |
| LYU Shengrui | Finish the break-down sheet |
| WANG Yanbang | Finish Javadoc and Unit Testing |
|  |  |
|  |  |
|  |  |

1. Meeting adjournment and next meeting

The meeting was adjourned at Seafront Canteen, Mar 29th. The next meeting will take place on May 1st, 19:30 at Library LG1 Refreshment Zone.

.